May 7, 2003							VIA FAX


								926-2432








McLeod Land Services, Inc.


P.O. Box 5848


Sarasota, Florida  34277





Notice Proceed


Village Drainage Project


Contract and Bid #03-010





Dear Mr. McLeod,





By receipt of this letter we are authorizing you to proceed with the Contract and Bid #03-010, the Village Drainage Project.  The Contract Times will commence to run according to the following;





Commencing May 19, 2003 for a Start date, and for a total of 75 days to Substantial Completion.  The Substantial Completion date will be;


5:00 p.m. EST, August 4 , 2003





Completion of the work, and acceptance for final payment is required 35 days from Substantial Completion, which will be September 9, 2003.





If you fail to complete the work in the time stated, or within any extension of time granted by the Town, McLeod Land Services, Inc. shall pay to the Town as liquidated damages the sum of $200.00 for each day of delay and shall continue such payment until satisfactory completion of the work.








Sincerely,














Juan Florensa, Public Works Director





cc:	James K. Linkogle, Public Works Projects Manager


Jerry Wilson, Purchasing Agent


Mike Hanson, P.E., Boyle Engineering


